Communication

| Date | 29 September 2026 |
| --- | --- |
| Team ID | 6ab9d3ead083b0e2ee74560a |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders With Flow Designer |
| Maximum Marks | 1 Mark |

Communication Plan:

Effective communication is essential for a successful project demonstration. This document outlines the communication strategy used within the team and with stakeholders throughout the project lifecycle, including how updates, issues, and feedback were managed.

| S.No | Communication Type | Frequency | Channel / Tool | Participants | Purpose |
| --- | --- | --- | --- | --- | --- |
| 1 | Team Standup | Daily | WhatsApp group | All team members | Share what was done and what is planned for the day |
| 2 | Progress Update | Weekly | Google Meet | All team members | Review completed modules and screenshots |
| 3 | Issue / Bug Discussion | As Needed | WhatsApp group | Affected members | Solve problems in the catalog item, flow or recording |
| 4 | Stakeholder Review | Bi-Weekly | Email / Google Meet | Team and mentor | Get feedback on documents and the working flow |
| 5 | Final Demo Rehearsal | Once | Google Meet | All team members | Practise the demo script and timing before recording |
| 6 | Document Sharing | As Needed | GitHub repository, Google Drive | All team members | Share the project documents and the demo video link |

Communication Challenges & Resolutions:

| S.No | Challenge Faced | Resolution / Action Taken |
| --- | --- | --- |
| 1 | The microphone was not detected while recording the demo, so no audio was captured. | Windows sound and privacy settings were checked and the microphone was enabled before re-recording. |
| 2 | Sharing the admin login with evaluators would give full access to the instance. | A separate demo user was created with only the roles needed to view the solution. |
| 3 | Screenshots and documents were spread across members' devices. | Everything was collected in one GitHub repository organized in eight phase folders. |