Demonstration of Proposed Features

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-1410 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders With Flow Designer |
| Maximum Marks | 1 Mark |

Demonstration of Proposed Features:

This document lists the eight features planned for the laptop ordering solution and shows whether each was implemented and shown in the demo video. Seven are implemented and demonstrated; task closure is partial.

| S.No | Feature Name | Description | Status (Implemented / Partial / Pending) | Demonstrated (Yes / No) | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1 | Standard Laptop Catalog Item | Lenovo Carbon x1 laptop in the Service Catalog under Hardware ($1,100) | Implemented | Yes | Shown in the catalog and in Maintain Items |
| 2 | Optional Software Options | Adobe Acrobat and Adobe Photoshop check boxes and additional requirements field | Implemented | Yes | Shown on the item page and Variables tab |
| 3 | Order Placement | Order Now creates a request and shows the request number | Implemented | Yes | Live order placed in the demo |
| 4 | Flow Trigger | Flow starts from the Service Catalog trigger | Implemented | Yes | Shown in Flow Designer |
| 5 | Automatic Catalog Task Creation | Create Catalog Task action for the Hardware group | Implemented | Yes | Task created automatically after the order |
| 6 | Flow Linked to Catalog Item | Flow set on the Process Engine tab and activated | Implemented | Yes | Shown on the item and flow status Active |
| 7 | Request Tracking | Request, requested item and catalog task linked and viewable | Implemented | Yes | Request and catalog task opened in the demo |
| 8 | Task Fulfillment & Closure | Hardware team works and closes the task | Partial | No | Task closure not shown; planned as next step |

Feature Implementation Summary:

| Aspect | Details |
| --- | --- |
| Total Features Proposed | 8 |
| Total Features Implemented | 7 (feature 8 partial) |
| Total Features Demonstrated | 7 |
| Overall Implementation Rate (%) | 87.5% (7 of 8 features) |