Initial Project Planning Template

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-1410 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders With Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Catalog Item Setup | USN-1 | As an admin, I can create the "Standard Laptop" catalog item in the Service Catalog (Hardware category) with its name, price and description. | 2 | High | SHRI GANAPATHI V R | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 |  | USN-2 | As an admin, I can add optional software checkboxes (Adobe Acrobat, Adobe Photoshop) and an additional software requirements field to the catalog item. | 1 | Medium | SIVA M | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 | Order Placement | USN-3 | As an employee, I can open the Service Catalog, select Standard Laptop under Hardware and click Order Now. | 2 | High | SONIGAA V M | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 |  | USN-4 | As an employee, I receive a request number after ordering so that I can track my request. | 1 | High | SONIGAA V M | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 | Flow Automation | USN-5 | As an admin, I can create a flow named "Standard laptop tasks" in Flow Designer with the Service Catalog trigger. | 3 | High | SHRI GANAPATHI V R | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 |  | USN-6 | As an admin, I can add the Create Catalog Task action, assigned to the Hardware group with the description "Laptop need to Configured" and Approval set to Approved. | 3 | High | SOWNTHARYA S | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 |  | USN-7 | As an admin, I can link the flow to the catalog item through the Process Engine tab and activate the flow. | 2 | High | SRI AKSHAYA H | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-1 | Testing | USN-8 | As a tester, I can place a test order and check that the request, requested item and catalog task are created (REQ, RITM and SCTASK). | 3 | High | SOWNTHARYA S SRI AKSHAYA H | 28 Sep 2026 | 29 Sep 2026 |
| Sprint-2 | Fulfillment | USN-9 | As a Hardware team member, I can see the catalog task created for each laptop order and open it to work on it. | 2 | High | SIVA M | 30 Sep 2026 | 01 Oct 2026 |
| Sprint-2 |  | USN-10 | As a Hardware team member, I can close the task once the laptop is configured. | 1 | Medium | SRI AKSHAYA H | 30 Sep 2026 | 01 Oct 2026 |
| Sprint-2 | Documentation & Demo | USN-11 | As a team, we document all project deliverables and upload them to the GitHub repository. | 2 | Medium | SHRI GANAPATHI V R SONIGAA V M | 30 Sep 2026 | 01 Oct 2026 |
| Sprint-2 |  | USN-12 | As a team, we record a demo of the working laptop ordering flow. | 2 | Medium | SIVA M SOWNTHARYA S | 30 Sep 2026 | 01 Oct 2026 |